Civil Engineering (BSc)

Complex professional exam / Final Exam 20/20.

CONSTRUCTION MANAGEMENT TOPIC

(Civil engineering fields of specialization)

- What’s the difference between construction management and construction technology? What are the typical resources involved in construction management?

- What is a bid package, and what are its main components?

- Describe the different legal structures used in construction.

- What is project planning? What are the nine major components involved in project planning?

- Outline the project development cycle. What happens at each stage?

- What are the different techniques used for project scheduling?

- Explain the CPM (Critical Path Method). What are critical activities, and how is the critical path determined?

- What is the difference between free float and total float?

- What is project crashing? How is it performed?

- What is resource allocation? How does resource management differ in time-constrained and resource-constrained projects?

- What are the four key dates in project management? How is each one determined?

- What are the main types of costs in construction management? How is the total project cost determined?

- Explain project updating and controlling methods, with a focus on cost and schedule variance analysis.

- What are the most common types of construction equipment? How are their costs and productivity calculated?

- Describe the process of construction site preparation and organization. Why is it important?

- Explain the spatial elements of construction work. What are the external and internal influencing factors?

- Describe the types of construction auxiliary plants.

- Safety in construction site planning, discuss the importance and key elements.